## Slide 1
PCG - Data Conversion Strategy Summary
July 2019

## Slide 2
Data Conversion Strategy – Closure Details (Data Validations: SIT-1)
As a part of SIT-1, we had a total of 108 files [FIN-68,HR-40] & We were able to analyze 99 files and closed only 33 files.
During the Data Validation activity, we ran into multiple iterations and made fixes that include:
Making configuration entries in Data Validation solution to handle the fields as workday has various limitations like some attributes are non-reportable
Making configuration entries to format the workday data to match it with staging. Also all issues are not captured in the first iteration, workaday do tend to throw different issues in the same file..
Pivoting the columns of DV Report for comparison as the workday data granularity is not consistent with the Stage files that we provides
Redesigning the solution for extracts where the AK or a part column of AK was not reportable from Workday
Detailed
Summary
Stream | Total | Files Received | Files Analyzed | Files Closed | Files Postponed for validation in Next Cycle | Files with issues in discussion | Open Defect Raised on Workday till date
HR | 40 | 40 | 40 | 21 | 9 | 10 | 10
Finance & Procurement | 66 | 64 | 60 | 16 | 0 | 44 | 2
Data Validation
Process Flow

## Slide 3
Data Validation Details- HR

## Slide 4
Data Validation Details- Finance & Procurement